MEETING MINUTES OF SMART BUY PROJECT

Meeting Time: Friday, January 10th, 2014; 10:30 AM

# Attendance:

* **Supervisor**: Mr. Kieu Trong Khanh.
* **Team Member**:
  + Doan Ho Anh Triet (Leader).
  + Huynh Thanh Viet (Member).
  + Dang Huu Hoang (Member).
  + Tran Trung Dung (Member).

# Meeting Contents:

1. Presentation report 1: Introduction
   * Modify **Current Buying Habits** and **Problem Definition**.
   * In section 5.2, change phrase “**lowest price**” to another such as “**suitable price**”.
   * In section 5.2, about **network condition**, it should change to work **offline** or give a daily synchronize **time**.
   * In section 6.1, about update product price, change price from average type to range type.
2. Give tasks.
   * Triet: Parser System.
   * Viet: Mobile.
   * Hoang: User update.
   * Dung: Import excel file
     + User import an excel file to system.
     + Validate file.
     + Show file’s content to user for editing.
     + User submits edited data to server.
     + Save data to database.

# Tasks must be completed before next meeting (Tuesday, January 14th, 2014):

1. Modify report 1 and complete report 2.
2. Prototype and SRS which member responsible for.
3. Use case diagram by **Start UML** and must be reviewed by leader before present.
4. Optional: prepare ERD.

Writer: Huynh Thanh Viet

Reviewer: Doan Ho Anh Triet