MEETING MINUTES OF SMART BUY PROJECT

Meeting Time: Friday, February 14th, 2014; 10:15 AM

# **Attendance:**

* **Supervisor**: Mr. Kieu Trong Khanh.
* **Team Member**:
  + Doan Ho Anh Triet (Leader).
  + Dang Huu Hoang (Member).
  + Tran Trung Dung (Member).

# **Meeting Contents:**

* Hoàng:
  + Add history details.
  + Add a date filter in history.
  + Only show history in current month.
  + Paging data, page size is 7.
* Dũng
  + Vietnamese user interface.
  + Allow to input decimal number in excel file. When upload, turn them into integer number and save to database.
  + Add a mechanism to track uploading process. Who uploads how many files at what time?
  + Move correct rows from “Danh sách lỗi” to “Danh sách sản phẩm”. Save “Danh sách sản phẩm” only.
  + In “Danh sách lỗi”, add a save button for each row.
* Triết:
  + Divide admin role into admin and staff.
  + Add “Parse type” column to log file.
  + Choose system architecture.
  + Draw class diagram.

# Tasks must be completed before next meeting (Tuesday, February 18th, 2014):

* Sequence diagram for approved use cases.
* Dũng: complete “import excel” function.
* Hoàng: fix “History” function. Move to “Propose price” function.

Writer: Doan Ho Anh Triet

Reviewer: Doan Ho Anh Triet