MEETING MINUTES OF SMART BUY PROJECT

Meeting Time: Friday, January 17th, 2014; 01:45 PM

# Attendance:

* **Supervisor**: Mr. Kieu Trong Khanh.
* **Team Member**:
  + Doan Ho Anh Triet (Leader).
  + Huynh Thanh Viet (Member).
  + Dang Huu Hoang (Member).
  + Tran Trung Dung (Member).

# Meeting Contents:

Use case:

* + Viet: Make more details at Main success scenario.
    - Thiếu Relationship MA001: search theo keys nào…
    - Thêm Business rule cho các use case.
  + Dung:
    - Sửa goal của use case import excel.
    - Sửa lại trigger.
    - Thiếu exceptions khi dữ liệu trùng.
    - Fix Business Rule.
    - Textbox mà dạng số thì phải có range.
    - Tên sản phẩm là combo box có auto complete.
    - Thiếu exceptions khi chuỗi nhập vào là rỗng, null, Email sai định dạng
  + Hoang:
    - Thiếu exception session time out
    - Fix use case MU002
    - Fix tên use case update product price thành promote product price.
    - Thống nhất với nhóm về việc 1 cart có tối đa bao nhiêu product.

# Tasks must be completed before next meeting (Tuesday, January 21st, 2014):

1. Complete use case to review again.
2. Review trên 1 máy, các document up lên SVN.
3. Prepare to demo Parse System (Triet).

Writer: Dang Huu Hoang

Reviewer: Doan Ho Anh Triet