MEETING MINUTES OF SMART BUY PROJECT

Meeting Time: Friday, January 24th, 2014; 10:15 AM

# **Attendance:**

* **Supervisor**: Mr. Kieu Trong Khanh.
* **Team Member**:
  + Doan Ho Anh Triet (Leader).
  + Huynh Thanh Viet (Member).
  + Dang Huu Hoang (Member).
  + Tran Trung Dung (Member).

# **Meeting Contents:**

* All use cases:
  + Must be in sequential order. Don’t put “Actor action” and “System response” on the same line.
  + Number type textbox: must specify min/max length, min/max value, number type.
* Viet’s use cases:
  + Ask for best buying way:
    - Business rule: optimize the buying way by what.
    - Review pre-condition.
    - Post-condition: should show market position.
* Hoang’s use cases:
  + Add product to cart:
    - Business rule: should save by product id.
  + Save buying history:
    - Name: should change the name of this use case into “Save product history”.
    - Business rule: save by day. Save product name only, not quantity or price.
* Dung’s use cases:
  + Import file excel:
    - Add more alternatives.
    - Add file’s constraints: extension, size…
    - Add product price range.
    - Rewrite business rule.
* Smart Buy UI:
  + Change UI.
  + Shopping cart:
    - Update by using event or only one update button.
  + Account info:
    - Textbox length: shouldn’t be all the same.
  + History:
    - Change the displaying way: click one row; slide down to show the details.

# Tasks must be completed before next meeting (Tuesday, February 11th, 2014):

1. Triet: system can parse product.
2. Viet: can use search function on mobile.
3. Hoang: user can save and view history.
4. Dung: “import excel” function can be used.

Writer: Doan Ho Anh Triet

Reviewer: Doan Ho Anh Triet